CSE 201 Sprint Plan Document

## Team Member Names

1. Pranshu Kumar
2. Adam Joyner
3. Hancheng Dai

## Team Project Title

BuyerBoard

### Project Description

Craigslist, Olx.in, and Quikr and examples of sites that enable users to put up things they want to sell. Buyers can search for items and contact the seller directly if they would like to make a purchase.

With BuyerBoard we reverse this concept. Buyers put up things they would like to buy. Sellers can then contact buyers to continue the transaction. The Unique Value Proposition (UVP) for BuyerBoard is that people can customize what they want – 1 chair instead of a set of 6? Easy. Custom printed t-shirts at the lower cost than all the printing websites? Simple.

Once a user creates an account, they have both buying and selling privileges. A simple button in the navbar switches the 2 interfaces.

## Sprint Plan List

|  |  |
| --- | --- |
| **Week Of** | **Sprint Tasks** |
| 2-Apr | Add and list items |
| 9-Apr | Searching for items |
| 16-Apr | Account creation and login |
| 23-Apr | Categorizing |
| 26-Apr | Demonstration #2 TAs inspect Meeting Minutes document and record absences. |
| 30-Apr | Following people |
| 7-May | Follow and ‘like’ categories |
| 10-May | Final Demonstration TAs inspect Meeting Minutes document and record absences. |